Midwest Energy, Inc.

Request for Bid

Midwest Energy, Inc. is seeking qualified distributors and/or manufacturers to provide steel poles for an 8-mile 115kV transmission line rebuild project. This project is being partially funded by the Department of Energy (DOE) through the Grid Resilience and Innovation Partnership (GRIP) program. Therefore, all steel poles must comply with the Build America, Buy America Act (BABAA) requirements set forth in Pub. L. No. 117-58, §§ 70901-52. Bidders must accept Code of Federal Regulations 2 CFR Part 200 Appendix II provisions applicable to this purchase transaction.

RFP Issue Date: 3/5/2026 Steel pole drawings and instructions will be posted on the Midwest Energy, Inc. website until 4/1/2026.

Sealed Bid Deadline: 5:00pm CST on 4/7/2026

Sealed Bid Opening: 4/8/2026

Award Date: On or before 4/17/2026

All bids must be sealed in an envelope and received by 5:00pm CST on the date listed above to:

Midwest Energy, Inc.

Attn: Purchasing Dept

1330 Canterbury Dr.

Hays, KS 67601

If you are mailing a bid packet, we ask you to expedite or overnight the package to ensure delivery by the deadline. We will not accept bids by email.

The steel pole drawings and specifications for bidding can be found at mwenergy.com under the Community tab and the bid opportunity tab. Pole sizes, quantities, configurations, and required assemblies are detailed in the drawings and should be carefully reviewed by bidders.

Link to posted documents: Bid Opportunities | Midwest Energy

Bid Requirements:

- All bids are required to be firm fixed-price and need to be submitted with unit pricing and lead times. All bids must include freight and any other additional charges.

- BABAA certifications must be submitted with the bid for the poles.

- Poles will be delivered to a location within a 3-mile radius of the City of Hays, KS. The exact location is yet to be determined.

- Midwest Energy prefers pole deliveries begin no sooner than April 1, 2027 and complete as soon as possible thereafter. Lead times and proposed delivery schedule shall be clearly stated in bids.

If you have any questions, please reach out to bids@mwenergy.com.